RECOUP

Autonomous B2B Receivables & Promise-to-Pay Agent

Project Blueprint, Architecture & Delivery Plan

Razorpay AI Buildathon 2026

Track 03 — AI Revenue Recovery

Prepared by Harish

September 2026

# Table of Contents

Table of Contents	1

1. Executive Summary	1

2. The Problem We Are Solving	1

2.1 The scale of the problem	1

2.2 Who feels this pain today	1

2.3 Why existing tools fall short	1

3. Why Track 03 and Why This Problem Statement	1

4. Alignment with Razorpay's Stated Evaluation Criteria	1

5. Product Vision & Scope	1

5.1 One-sentence pitch	1

5.2 In scope for the buildathon build	1

5.3 Explicitly out of scope for the buildathon build	1

6. System Architecture — Deep Dive	1

6.1 Architectural philosophy	1

6.2 High-level component architecture	1

6.3 The five architectural pillars	1

Pillar 1 — Expected-Value Prioritization Engine	1

Pillar 2 — Policy-as-Code Gate: “Propose, Then Dispose”	1

Pillar 3 — Deterministic Decision Trace & Event-Sourced Audit Ledger	1

Pillar 4 — Temporal Promise Tracking & Escalation State Machine	1

Pillar 5 — Policy Simulation / Counterfactual Replay Engine (the standout differentiator)	1

6.4 Data flow, end to end	1

6.5 Core data model	1

6.6 API surface	1

7. The Agentic Decision Loop — A Worked Example	1

8. Safety, Governance & Compliance Architecture	1

9. Technology & Third-Party Services — Complete Analysis	1

10. Project Phases — Detailed Build Plan	1

Phase 0 — Foundation & Environment Setup	1

Phase 1 — Domain Modeling & Synthetic Data Engine	1

Phase 2 — Prioritization & Policy Engine	1

Phase 3 — Razorpay Integration & Action Execution	1

Phase 4 — Promise Tracking & Escalation State Machine	1

Phase 5 — Audit Trail, Explainability & Batch Evaluation Reporting	1

Phase 6 — Policy Simulation / Counterfactual Replay Engine	1

Phase 7 — Testing, Demo Hardening & Documentation	1

Phase 8 — Packaging, Deployment & Submission	1

Phase 9 — Roadmap Beyond the Buildathon (post-Sep 5)	1

11. Evaluation Methodology & Success Metrics	1

12. Risk Register	1

13. Conclusion — Why This Wins	1

(Right-click and choose "Update Field" in Word to populate page numbers.)

# 1. Executive Summary

Recoup is an autonomous agent that manages a business's overdue B2B receivables end to end: it decides which invoices to chase, how hard, what it is allowed to offer, whether a customer's promise was kept, and when to stop — and it proves the result on a measured batch rather than a single anecdote. It is built for Track 03 (AI Revenue Recovery) of the Razorpay AI Buildathon, and it is deliberately scoped to sit beside Razorpay's own shipped Agent Studio products rather than duplicate any of them.

The system is built around five architectural pillars that go beyond a typical hackathon pipeline of "LLM reads data, LLM sends message": an expected-value prioritization engine that allocates a limited contact budget to the invoices where it matters most; a deterministic policy engine that separates what the agent proposes from what it is actually allowed to execute; an event-sourced, hash-chained audit ledger that makes every decision structurally explainable rather than explained after the fact; a temporal promise-tracking and escalation state machine with a hard, compliant stop; and — the standout differentiator — a policy simulation engine that can replay historical decisions under a proposed policy change and show its projected impact before that policy ever goes live.

India's Economic Survey (Budget 2026) reported ₹8.1 lakh crore currently stuck in delayed payments to MSMEs nationally, and a 2026 industry report from Recordent put the average Indian SME's overdue receivables at ₹3.83 crore. This document lays out the full architecture, every third-party service the system depends on, a phase-by-phase build plan mapped to the September 5 deadline, and an explicit mapping between what Razorpay says it is evaluating and how this project answers each point.

# 2. The Problem We Are Solving

## 2.1 The scale of the problem

- ₹8.1 lakh crore is currently stuck in delayed payments owed to Indian MSMEs, per the Economic Survey covered in Budget 2026 reporting.

- ₹3.83 crore is the average overdue-receivables balance carried by an individual Indian SME today, per Recordent's 2026 SME Receivables Report.

- Rising cost of capital makes every rupee recovered from receivables a rupee that does not need to be borrowed at interest — the problem is not shrinking on its own.

## 2.2 Who feels this pain today

The persona is a finance lead or founder at a B2B or SaaS business selling on net-30/60 terms to dozens or hundreds of business customers. Today this is a manual, spreadsheet-driven job: deciding who to email, how firmly to word it, and when to give up, with no consistent memory of who promised what. A customer who reliably pays a week late receives the same templated nudge as a customer who has genuinely gone quiet — because nobody has the time to individually judge two hundred open invoices every morning.

## 2.3 Why existing tools fall short

- Generic dunning scripts send the same message to everyone and stop only when told to, which either under-escalates real risk or over-contacts good customers.

- Razorpay's own Subscription Recovery agent solves a related but different problem — retrying and nudging failed consumer recurring billing — not B2B invoice collections with negotiation, prioritization, and promise-tracking.

- Generic CRMs and reminder plugins have no concept of a policy-bounded offer, a compliant stopping rule, or a measurable batch-level recovery outcome — they send messages, they do not manage risk.

# 3. Why Track 03 and Why This Problem Statement

Track 03's own evaluation language — “measured money recovered across a batch, with compliant escalation, stopping rules, and an audit trail” — is close to a specification for exactly this system. Three further reasons this problem statement was selected over the alternatives considered:

- It is genuinely differentiated. Agent Studio's public agent list covers consumer subscription recovery, abandoned-cart conversion, dispute response, and settlement/cashflow tooling — nothing that prioritizes, negotiates within bounds, and tracks promises across a B2B receivables book.

- It is bounded, not sprawling. One workflow, one KPI (₹ recovered), one persona — unlike Track 01's two-sided commerce-and-discovery problem, which needs both a merchant-side interface and a working AI buyer to be convincing.

- It runs entirely on Razorpay test-mode APIs with zero real financial risk, and it produces the kind of measurable, batch-level evidence every track ultimately asks for.

# 4. Alignment with Razorpay's Stated Evaluation Criteria

Every claim below is mapped to a specific, checkable piece of the system — not a promise.

| Razorpay's stated expectation | How Recoup satisfies it |
| --- | --- |
| “Measured money recovered across a batch” | Batch Evaluation Reporter aggregates every real run into a recovery-rate table (§ 11) generated from actual decision/webhook events, not asserted. |
| “Compliant escalation, stopping rules” | Escalation state machine (§ 6.3, Pillar 4) enforces a fixed ladder with a hard, automatic stop and instant opt-out — structurally, not by convention. |
| “Audit trail” | Event-sourced, hash-chained Decision Trace ledger (§ 6.3, Pillar 3) — every action is reconstructable from first principles. |
| “Every money action explainable, bounded and gated” | Two-lane “propose, then dispose” architecture (§ 6.3, Pillar 2): the policy engine, not the LLM, has final authority over any outbound offer or contact. |
| “Code quality and architecture decisions — justify technical choices” | Every architectural pillar in § 6.3 is deliberately chosen with a stated trade-off, ready to defend in the live discussion. |
| “Working functionality — shipped, not conceptual” | Real Razorpay test-mode Payment Links and Webhooks (§ 6.3, Phase 3) — a real payment is created and confirmed, not mocked. |
| “Pick a track you can actually finish” | Explicit must-have / should-have / out-of-scope split (§ 10) with phase-gated priorities so the core loop ships even under time pressure. |
| “Would Razorpay actually want an engineer who built this?” | The Policy Simulation Engine (§ 6.3, Pillar 5) is a governance layer for the agent itself — systems-level thinking beyond a single bounded action. |

# 5. Product Vision & Scope

## 5.1 One-sentence pitch

An agent that looks at a business's overdue B2B invoices, decides which to chase first and how hard, negotiates only within a pre-approved ceiling, tracks whether customers keep their word, and proves — on a real batch — exactly how many rupees it recovered.

## 5.2 In scope for the buildathon build

- Synthetic B2B invoice/customer dataset with a believable, archetype-driven payment-behavior distribution.

- Expected-value prioritization and a deterministic, versioned policy engine.

- Real Razorpay test-mode Payment Links and Webhook-verified payment confirmation.

- Promise-to-pay tracking and a compliant escalation state machine with a hard stop.

- Event-sourced audit ledger and a batch evaluation report.

- Policy simulation / counterfactual replay engine (stretch priority — built if the core loop lands on schedule).

## 5.3 Explicitly out of scope for the buildathon build

- WhatsApp delivery — Meta Business verification cannot clear in the build window; Resend email stands in.

- Free-text LLM negotiation — offers start as policy-checked templates; the LLM drafts explanation/reminder phrasing only, never amounts.

- Multi-tenant auth — single-tenant demo.

- Production infrastructure — Kubernetes, Terraform, observability stack, SLOs (see § 13, Roadmap).

# 6. System Architecture — Deep Dive

## 6.1 Architectural philosophy

Most buildathon agents follow one lane: data goes in, an LLM reasons, an action goes out. That lane is fast to build and fast to fail — there is nothing stopping the model from inventing a discount, contacting someone it should not, or retrying forever. Recoup is built on a different premise, borrowed from how safety-critical software separates concerns: a proposing lane (scoring and, optionally, an LLM for phrasing) never has direct authority to act. A separate, independently testable disposing lane — the policy engine — is the only path to any outbound action or offer. This single decision, more than any individual feature, is what makes the system's safety story structural rather than aspirational, and it is the thread that ties together every pillar below.

## 6.2 High-level component architecture

Component responsibilities, left to right through the pipeline:

| Component | Responsibility |
| --- | --- |
| Synthetic Data Engine | Produces an archetype-driven, believable batch of invoices and customer payment-behavior profiles. |
| Expected-Value Scorer | Ranks every open invoice by projected recovery value, not raw amount or days overdue alone. |
| Reasoning Lane (rules + LLM) | Proposes an intervention tier, an optional bounded offer, and drafts explanation/reminder text. Has no execution authority. |
| Policy Engine (“the gate”) | The sole authority to approve, clamp, or reject a proposed action against versioned, declarative policy rules. |
| Action Executor | Creates a real Razorpay test-mode Payment Link and sends the approved message via Resend. |
| Promise Tracker | Records commitments and proactively checks them against their deadline on a schedule. |
| Webhook Receiver | The only source of truth for payment status — signature-verified, idempotent. |
| Escalation State Machine | Advances a case through a fixed, compliant ladder; enforces the hard stop and opt-out. |
| Decision Trace Ledger | Event-sourced, hash-chained record of every decision — the system's memory and its evidence. |
| Batch Evaluation Reporter | Aggregates a full run into the recovery-rate table judges will examine. |
| Policy Simulation Engine | Replays the existing event log under a proposed policy to project its impact before it goes live. |

## 6.3 The five architectural pillars

### Pillar 1 — Expected-Value Prioritization Engine

Every open invoice is scored as EV = P(recovery | customer, invoice) × outstanding_amount × urgency_weight(days_overdue) − intervention_cost. P(recovery) is a feature-based function of the customer's payment-behavior archetype, historical on-time ratio, relationship tenure, invoice size relative to that customer's average, and any prior broken promises. This produces a ranked queue rather than a flat list, so the agent's limited “contact budget” — capped by policy — is spent where it changes the outcome, and invoices that would resolve on their own are deliberately left alone. The scorer starts rules-based, which is more defensible in a live architecture discussion than an opaque model, and is designed to be swapped for a trained, calibrated model later without touching any other component.

### Pillar 2 — Policy-as-Code Gate: “Propose, Then Dispose”

The reasoning lane proposes; it never executes. Every proposal — an intervention tier, an offer amount, a message — passes through a policy engine that evaluates it against declarative, versioned rules: a hard discount ceiling, a minimum gap between contacts, an escalation ladder, and an opt-out registry. The policy engine can approve, clamp (reduce an over-generous offer to the allowed maximum), or reject outright — and it does this deterministically, with no model call in the critical path. Because the rules live in a versioned configuration rather than inside agent logic, a business owner's policy change is auditable on its own, independent of any code change.

### Pillar 3 — Deterministic Decision Trace & Event-Sourced Audit Ledger

Every decision produces a structured Decision Trace: the feature snapshot that fed the score, the computed EV, every policy rule evaluated with the specific values compared, the final action, and a content hash linking it to the previous trace for that invoice (tamper-evident, not just logged). Critically, an invoice's current state — open, reminded, escalated, closed — is never written directly; it is derived by folding its ordered event history. This is the same event-sourcing discipline that makes deterministic replay possible in serious financial and surveillance systems, applied here so that explainability is a structural property of the data model, not a report generated after the fact.

### Pillar 4 — Temporal Promise Tracking & Escalation State Machine

A promise-to-pay is modelled as a first-class object with its own deadline, not a note in a message log. A lightweight scheduler proactively wakes on that deadline and checks the webhook-confirmed payment ledger — the system does not wait to be asked. Escalation itself is a formally defined state machine (Monitoring → Reminded → Escalated → Human Handoff → Closed) with only the transitions in that table permitted in code: an invoice cannot skip straight to Human Handoff, and once the ladder is exhausted, contact stops automatically. An opt-out is honoured instantly and permanently. This is what turns “compliant escalation” from a policy intention into a structural guarantee.

### Pillar 5 — Policy Simulation / Counterfactual Replay Engine (the standout differentiator)

Because every decision is derived from a replayable event log rather than mutated state (Pillar 3), a genuinely unusual capability falls out almost for free: before a business owner changes a live policy — raising the discount ceiling, shortening the escalation ladder — Recoup can re-fold the entire historical event log under the proposed policy and show the projected outcome: recovery rate, false-intervention rate, and compliance posture, computed rather than guessed, without sending a single real message. This is a governance layer for the agent's own policy, not just a bounded agent — the kind of systems-level thinking that separates a demo from something a payments company would actually want running near real money. Neither Razorpay's shipped Agent Studio products nor a typical hackathon submission in this space offers this.

Pillar 6 – ML and DL Implementation

Customer reply understanding (NLP intent extraction). Right now, when a customer replies "I'll pay Friday" or "we're disputing this invoice" or "stop contacting me," someone has to read that and manually log it. This model reads the reply and automatically extracts intent (promise-to-pay / dispute / opt-out / negotiation-request) plus entities (a date, an amount), and feeds it straight into the Promise Tracker. This is the single most "makes life easier" feature on this list because it removes a genuinely tedious task a human is doing today. It's also the cheapest to add: since Groq/Gemini are already in the stack, this is a structured-output classification prompt, not a model you train from scratch — a day of work, not a week.

Recovery-probability model replacing the rules-based scorer. Train a gradient-boosted model (XGBoost/LightGBM — fast, and tabular data is exactly what they're good at) to predict P(an invoice gets paid within N days) from customer payment history, invoice size relative to that customer's average, days overdue, prior broken promises, and so on. Evaluate it properly: train/held-out split, precision/recall/AUC, and a calibration curve — plus SHAP values so every prediction still comes with "why" (customer's on-time ratio dropped 20% over 3 months; invoice size is 2.4x their average — both push risk up). This single addition also gives you the kind of rigorous, held-out-tested evidence Track 02 explicitly rewards, which strengthens the whole submission's credibility, not just this one feature.

Strong roadmap additions, once the core is solid

| Feature | What it does for the user | Model type | Why it's genuinely valuable |
| --- | --- | --- | --- |
| Broken-promise risk scorer | Predicts whether this customer will actually honor this promise, before deciding whether to trust it or escalate anyway | Classifier on customer promise-history | Stops the agent being naive — some customers say "Friday" every time and never pay Friday |
| Payment-behavior drift detector | Flags a customer who's quietly getting worse (later each time, more disputes) before they become a real problem | Anomaly detection (isolation forest / simple autoencoder) | Turns the agent from reactive to genuinely early-warning — protects cash flow before an invoice is even overdue |
| Contact-timing optimizer | Learns the best day/time to send a reminder per customer segment to maximize response, instead of a fixed schedule | Contextual bandit (Thompson Sampling) | Directly increases recovery rate with no extra effort from the user — the system gets better the longer it runs |
| Receivables-specific cash forecast | Gives the business owner a probabilistic "expected ₹ recovered in the next 7/30 days" from the current at-risk book | Time-series / Monte Carlo over P(recovery) × timing | Real planning value — but keep it scoped to receivables recovery, not general cash flow, so it doesn't read as a copy of Razorpay's own Cashflow Forecaster |

Lower priority for this project: discount-amount optimization via bandits and unsupervised customer segmentation are both interesting, but they need more historical data than a short buildathon window realistically produces to demo convincingly — they're better suited to the internship-scale roadmap once real usage data exists.

## 6.4 Data flow, end to end

- A batch of invoices and customers is loaded (synthetic for the demo).

- The scorer ranks every open invoice by expected recovery value.

- For invoices above the intervention threshold, the reasoning lane proposes a tier and, where applicable, an offer and message text.

- The policy engine approves, clamps, or rejects the proposal — a rejection or clamp is itself logged as a decision, not silently dropped.

- On approval, the action executor creates a real Razorpay test-mode Payment Link and sends it via Resend.

- If the customer commits verbally/in writing to a date, the promise tracker records it.

- A Razorpay webhook — signature-verified and idempotency-checked — is the only trigger that marks an invoice paid.

- If a promise's deadline passes unmet, the escalation state machine advances the case one step on the ladder; if the ladder is exhausted, contact stops and the case is handed to a human.

- Every step above appends to the Decision Trace ledger.

- At any time, the batch evaluation reporter folds the ledger into the recovery-rate table; the policy simulation engine can re-fold it under a hypothetical policy.

## 6.5 Core data model

| Entity | Purpose |
| --- | --- |
| Customer | Identity plus a derived payment-behavior archetype and historical on-time ratio. |
| Invoice | Amount, due date, status — status is a derived projection of its event history, never written directly. |
| PolicyConfig | Versioned, declarative rule set: discount ceiling, contact-frequency cap, escalation ladder, opt-out registry. |
| DecisionEvent | One immutable, hash-chained record per decision: inputs, score, policy checks, outcome, reasoning. |
| ActionRecord | A concrete outbound action taken (Payment Link created, message sent) linked to its authorizing DecisionEvent. |
| Promise | A customer commitment: amount, promised date, linked invoice, resolved/broken outcome. |
| EvaluationBatch | A snapshot run of the reporter or simulator over a defined event-log window. |

## 6.6 API surface

| Method & Path | Purpose |
| --- | --- |
| GET /api/v1/health | Liveness check. |
| POST /api/v1/invoices/batch | Ingest a batch of invoices and customers. |
| GET /api/v1/invoices/{id} | Current derived state of one invoice. |
| GET /api/v1/invoices/{id}/audit | Full Decision Trace history for one invoice. |
| POST /api/v1/invoices/{id}/run-cycle | Manually trigger one agent decision cycle (used live in the demo). |
| POST /api/v1/webhooks/razorpay | Signature-verified, idempotent Razorpay Payment Link webhook receiver. |
| GET /api/v1/reports/batch | The batch evaluation report (§ 11). |
| POST /api/v1/policy/simulate | Counterfactual replay of the event log under a proposed policy (Pillar 5). |
| GET /api/v1/policy | The currently active, versioned policy configuration. |

# 7. The Agentic Decision Loop — A Worked Example

Three contrasting invoices from one batch, showing the loop is not treating every case the same:

| Invoice | Amount | Overdue | Customer profile | Agent decision |
| --- | --- | --- | --- | --- |
| INV-1044 | ₹75,000 | 2 days | Strong payment history | Below intervention threshold — left alone. |
| INV-1042 | ₹50,000 | 5 days | Reliably late, but pays | Single friendly reminder, no offer. |
| INV-1043 | ₹2,00,000 | 12 days | High-value, new risk signals | Escalated to finance contact with a policy-bounded offer: pay ₹1,80,000 by Friday, ₹20,000 late fee waived — the ₹20,000 ceiling is business-owner configured, the agent cannot exceed it. |

The customer on INV-1043 replies “I'll pay Friday.” That is recorded as a promise: customer, amount, date. If Friday passes with no webhook-confirmed payment, escalation advances automatically to the next ladder step — never a silent retry loop, and never contact beyond the ladder's defined end.

# 8. Safety, Governance & Compliance Architecture

- Discount ceiling: the agent can offer at most a business-owner-set percentage or rupee waiver — enforced by the policy engine, never by trusting the LLM's output.

- Contact-frequency cap: no more than one outbound touch per invoice within a configured window.

- Escalation ladder with a hard stop: a fixed, finite sequence — automated contact provably terminates.

- Instant, permanent opt-out: a customer who asks to be left alone is never auto-contacted again.

- Structural explainability: every action's Decision Trace states exactly why, e.g. “escalated: promise-to-pay date 2026-09-05 passed with no payment; invoice exceeds policy threshold ₹1,00,000.”

- Verification over assumption: “paid” is only ever set from a signature-verified Razorpay webhook event, never inferred from a promise alone.

One scoping honesty note carried over from the feasibility review: this system enforces rate-limited, opt-out-respecting, policy-bounded escalation — it does not claim certified legal compliance with debt-collection regulation, which would require a real legal review before any real customer is contacted (see § 13).

# 9. Technology & Third-Party Services — Complete Analysis

Every external dependency, why it was chosen, what it costs, and what was considered instead.

| Service | Role | Why chosen / free-tier scope | Alternative considered | Key risk & mitigation |
| --- | --- | --- | --- | --- |
| Razorpay Payment Links + Webhooks (test mode) | Real payment lifecycle | Required by the track; test mode has zero financial risk and no KYC to start | Smart Collect (virtual accounts) — noted as a Phase 9 addition for larger B2B collections | Webhook delivery delay — mitigated with idempotent handling and a manual reconciliation endpoint |
| Neon or Supabase (PostgreSQL) | System of record | Free serverless tier, generous enough for a demo batch of hundreds to low-thousands of rows | SQLite for pure local development only | Free-tier auto-suspend causing cold start — mitigated with a warm-up ping before any live demo |
| Render | Public hosting for the FastAPI service | Simplest zero-cost path to a public demo URL | Fly.io | Free-tier spin-down — mitigated by warming the instance beforehand, with a recorded video as fallback |
| Resend | Reminder / escalation delivery channel | 100 emails/day, 3,000/month free; no business-verification wait unlike WhatsApp | WhatsApp Business API (deferred to roadmap); Gmail SMTP as a manual fallback | None material at demo scale |
| Groq or Google Gemini (free tier) | Drafts explanation and reminder phrasing only — never decides amounts | Genuinely free, low-latency; sits behind a provider-agnostic interface | Anthropic Claude API — the production target, since Agent Studio itself runs on the Claude Agent SDK; swappable via one config value | Free-tier rate limits — irrelevant at demo batch volume |
| GitHub Actions | CI: lint, type-check, tests | Free for public repositories | — | None material |

Total cash cost of the buildathon build, following this stack: ₹0. The one dependency without a genuinely ongoing free tier — Anthropic's Claude API — is never hardwired in; the demo runs entirely on Groq or Gemini, and the architecture's provider-agnostic LLM interface is itself presented as a deliberate engineering choice, not a workaround.

# 10. Project Phases — Detailed Build Plan

Ten phases, numbered 0–9. Phases 0–8 are the buildathon delivery path; Phase 9 is the honest post-submission roadmap. Each phase states its goal, key tasks, deliverables, and the exit criteria that mark it genuinely done — not just started.

## Phase 0 — Foundation & Environment Setup

Timing: Day 0 — Sep 2 (remainder of day)

Goal: Establish a working skeleton everything else builds on, and remove every account/credential blocker before real build time starts.

Key tasks:

- Create the public GitHub repository and scaffold the FastAPI application.

- Provision Neon or Supabase and confirm a live database connection.

- Obtain Razorpay test-mode API keys and confirm a trivial test API call succeeds.

- Create Resend and Groq/Gemini accounts and confirm each key works with one trivial call.

- Write .env.example, pytest/ruff/mypy configuration, and a minimal CI workflow.

Deliverables: A running local FastAPI skeleton with a passing health check, and a green CI run on an empty test suite.

Exit criteria: GET /health returns 200 from a deployed Render instance, and every free-tier account is provisioned and verified with a real call.

## Phase 1 — Domain Modeling & Synthetic Data Engine

Timing: Day 1 — Sep 3 morning

Goal: Define the core entities and produce a dataset believable enough to survive a judge's scrutiny.

Key tasks:

- Design the Customer, Invoice, Promise, PolicyConfig, DecisionEvent, and ActionRecord models and write the initial migration.

- Build the synthetic data generator around behaviour archetypes — reliable, late-but-pays, erratic, new/unknown, and a risk-escalating minority — rather than uniform randomness.

- Generate a first batch (roughly 200–600 rows) and sanity-check the distribution of amounts, overdue-days, and archetypes.

Deliverables: A seeded database with a defensible synthetic batch, and a short data-dictionary note describing the generation methodology.

Exit criteria: The batch loads cleanly via POST /invoices/batch, and a manual spot check of individual rows looks plausible on its own terms, not just in aggregate.

## Phase 2 — Prioritization & Policy Engine

Timing: Day 1 — Sep 3 afternoon/evening

Goal: Build the two-lane “propose, then dispose” decision core — the heart of the whole system.

Key tasks:

- Implement the expected-value scorer against the formula in § 6.3, Pillar 1.

- Implement the policy engine reading a versioned PolicyConfig and returning approve / clamp / reject with explicit reasons.

- Implement and persist the Decision Trace schema for every evaluation.

- Write unit tests for edge cases: a zero-history customer, a twice-broken promise, an opted-out customer.

Deliverables: POST /invoices/{id}/run-cycle returns a tier decision accompanied by its full Decision Trace.

Exit criteria: A unit test demonstrably shows the policy engine clamping or rejecting an over-generous proposed offer — this is the specific moment the pitch is built around.

## Phase 3 — Razorpay Integration & Action Execution

Timing: Day 2 — Sep 4 morning

Goal: Make the loop act for real against Razorpay's test-mode APIs, not a simulated stand-in.

Key tasks:

- Implement Payment Link creation per invoice in test mode.

- Implement the webhook receiver with signature verification and an idempotency key so a duplicate event can never double-process.

- Implement Resend email delivery of the approved payment link and message.

- Wire the action executor so nothing fires without a prior policy approval.

Deliverables: One real invoice, run through the full cycle, produces a real test-mode Payment Link and a real delivered email.

Exit criteria: A manually completed test payment produces a real webhook event that correctly transitions the invoice to Closed.

## Phase 4 — Promise Tracking & Escalation State Machine

Timing: Day 2 — Sep 4 afternoon

Goal: Give the agent memory of commitments and a bounded, compliant escalation ladder.

Key tasks:

- Implement the promise tracker: record a commitment and schedule a check against its deadline.

- Implement the escalation state machine as an explicit transition table plus a scheduler that advances state on time.

- Enforce the opt-out registry and the ladder's hard stop.

Deliverables: A broken promise automatically triggers the correct next ladder step with no manual intervention.

Exit criteria: A scripted test scenario (promise made, deadline artificially advanced) shows escalation firing exactly once, correctly, and terminating at the ladder's end.

## Phase 5 — Audit Trail, Explainability & Batch Evaluation Reporting

Timing: Day 2 evening – Day 3 morning — Sep 4–5

Goal: Turn individual decisions into the batch-level evidence a judge will actually scrutinize.

Key tasks:

- Implement the event-sourced, hash-chained audit ledger and GET /invoices/{id}/audit.

- Implement the batch evaluation reporter, aggregating a run into the recovery-rate table format (§ 11).

- Run a full batch and commit the real generated report to docs/evaluation_report.md.

Deliverables: A fully queryable audit trail per invoice, and one real, committed batch evaluation report.

Exit criteria: Every number in the report is internally consistent (flagged ≥ intervened ≥ promised ≥ kept) and traceable back to individual Decision Trace records.

## Phase 6 — Policy Simulation / Counterfactual Replay Engine

Timing: Day 3 — Sep 5, stretch priority

Goal: Ship the standout architectural differentiator — built only once Phases 0–5 are solid.

Key tasks:

- Implement replay logic that re-folds the existing event log under an alternate PolicyConfig.

- Expose POST /policy/simulate returning a side-by-side current-policy vs proposed-policy projected outcome.

Deliverables: A demo moment: “if the discount ceiling moved to 15%, projected recovery rate moves from X% to Y%, false interventions from A to B” — computed, not asserted.

Exit criteria: Simulation output is deterministic and reproducible from the same event log and policy input.

## Phase 7 — Testing, Demo Hardening & Documentation

Timing: Day 3 — Sep 5

Goal: Make sure the story survives live questioning from a judge.

Key tasks:

- Bring scorer, policy, and escalation unit test coverage to a defensible level.

- Deliberately script and verify the one required failure case (e.g. an expired Payment Link), confirming it is handled gracefully and logged, not hidden.

- Finalize the README, architecture doc, and evaluation report; record the 5-minute pitch video.

Deliverables: A clean, reviewed public repository and a recorded pitch.

Exit criteria: A fresh clone, with .env.example filled in, reproduces the batch demo end to end with no hidden manual steps.

## Phase 8 — Packaging, Deployment & Submission

Timing: Day 3 — Sep 5, final hours

Goal: Get the finished work in front of judges cleanly and on time.

Key tasks:

- Deploy to Render and run a final smoke test of the live URL.

- Confirm the repository is public with a real license file.

- Submit the repo link, pitch video, and architecture doc through the buildathon's submission form.

Deliverables: A submitted entry.

Exit criteria: Submission acknowledged before the Sep 5 deadline.

## Phase 9 — Roadmap Beyond the Buildathon (post-Sep 5)

This MVP is production-shaped, not production-hardened, and that distinction is deliberate — spending the three-day build window on infrastructure instead of the agent loop would have produced a weaker submission on both fronts. If this project continues (including over the internship itself), the hardening path is:

- Multi-tenant authentication (OIDC/JWT) and per-business row-level data isolation.

- WhatsApp Business API delivery once Meta verification clears.

- A trained, calibrated recovery-probability model replacing the rules-based scorer, evaluated on a proper held-out split.

- Additional idempotency and retry-safety hardening on the webhook handler — payments infrastructure cannot afford to double-count a confirmation.

- Secrets management, observability, and backup/restore procedures once real customer communication is involved.

- A real legal/compliance review of the escalation cadence against actual debt-collection practice guidance before any real customer is contacted.

# 11. Evaluation Methodology & Success Metrics

The batch evaluation report format the whole system is built to produce, run against a real synthetic batch rather than a cherry-picked example:

| Metric | Illustrative target shape |
| --- | --- |
| Invoices processed | 600 |
| Total overdue value | ₹1.84 Cr |
| Flagged for intervention | 210 |
| Interventions executed | 210 |
| Promises made | 96 |
| Promises kept (paid on time) | 61 |
| Recovered via agent | ₹41.2L |
| Recovery rate (of flagged) | 29.0% |
| False / unnecessary escalations | 6 |
| Compliance violations | 0 |
| Cases correctly left alone | 390 |

This table is illustrative and must be replaced with the real output of scripts/run_batch_demo.py before submission — an illustrative number left in place at demo time would directly contradict the “honest metrics” standard this track is judged on.

# 12. Risk Register

| Risk | Likelihood / Impact | Mitigation |
| --- | --- | --- |
| Free-tier cold starts hurt a live demo | Medium / Medium | Warm the Render instance before presenting; keep a recorded video as fallback. |
| Synthetic dataset reads as unrealistic under questioning | Medium / High | Archetype-driven generation, not uniform randomness; document the methodology openly in docs/architecture.md. |
| Scope creep consumes the three-day window | High / High | Phase gating with explicit must-have / should-have / out-of-scope lists (§ 5.2, § 5.3). |
| Webhook double-processing or signature bugs | Low / High | Idempotency key on every action plus dedicated unit tests for the webhook path. |
| LLM produces off-policy text despite instructions | Medium / Medium | The policy engine, not the LLM, has execution authority — off-policy output is clamped or rejected regardless. |
| Time runs out before Phase 6 (policy simulation) | Medium / Loses the standout differentiator | Phase 6 is explicitly marked stretch priority; the core loop (Phases 0–5, 7–8) is the non-negotiable path. |

# 13. Conclusion — Why This Wins

Recoup answers a real, current, and quantifiable Indian business problem, using Razorpay's own test-mode payment infrastructure, in a workflow Razorpay has not already shipped. Every claim it will make in the pitch — explainable, bounded, gated, compliant, measured — is backed by a specific, checkable piece of the architecture rather than a slide adjective: a policy engine with final authority over every rupee offered, an event-sourced ledger that makes explainability structural, an escalation ladder that provably terminates, and a policy simulation engine that lets the system reason about its own governance before a change ever reaches a real customer. That last piece, in particular, is the kind of systems-level thinking — an agent that can safely reason about changing its own rules — that should make a Razorpay engineer read the repository and conclude this is someone they would want building alongside them.